## Slide 1: Epic Revenue Cycle for Research
December, 2017

## Slide 2
Epic Research Standard Workflow
From VelosCT
From VelosCT
Revenue Integrity
Study Team
Study Team
Notes: Core clinical implementation

## Slide 3: Timeline- Where We are Today
Executive education
Project planning and scope decisions
Interface analysis
Project team staffed and scheduled for training
Groundwork surveys
Project team attends training at Epic and completes certification
Direction Sessions by Epic Team
Finalize project plan
Workflow sprints and system configuration
Adoption sessions with stakeholders
Interface build and testing
Workflow sign-off
Application and Integrated testing
Complete content build
Training lesson plans completed
Parallel Revenue Cycle Testing (PRCT)
End-user testing
End users trained using Training Wheels
Go-live readiness assessments and dress rehearsal
Go-live and cut-over planning
Go-live!
Post live visits by Epic team
Evaluation of future scope
Tracking of key performance indicators
Groundwork and Project Scope
Direction Setting
Adoption & System Configuration
Testing
Training and Go Live
Post-Live Support & Optimization
Phase 0
Phase 1
Phase 2
Phase 3
Phase 4
Phase 5
Go Live!